Blueprint Translator

Pipeline (reminder)

Upload file → Extract text + structure → Translate (Argos) → Rebuild file → Download

Stage 1: Project scaffold

- Frontend (React–Vite)

  - Create app: npm create vite@latest frontend -- --template react-ts (or react if you prefer JS).

  - Install deps; add ESLint/Prettier if you want.

  - Folders: src/components/, src/api/, src/pages/ (or one main App), src/hooks/ optional.

  - Add a simple API client (e.g. src/api/client.ts) that points to the backend base URL (env variable).

- Backend (FastAPI)

  - Create project: mkdir backend && cd backend, python -m venv venv, activate venv, pip install fastapi uvicorn.

  - Folders: app/ (or backend/), app/routers/ or app/api/, app/services/, app/models/ or app/schemas/.

  - Entry: main.py with FastAPI() and CORS middleware allowing your frontend origin.

  - Env: .env with MAX_FILE_SIZE, TEMP_DIR (path for uploads/translated files), optional ALLOWED_ORIGINS.

- Argos Translate

  - In backend venv: pip install argos-translate.

  - Download at least one language pair, e.g. argos-translate-en-es (or use Argos API to download on first use).

  - Optional: small app/services/translation.py that loads an Argos engine and exposes a translate(text, source_lang, target_lang) helper.

- Run both

  - Backend: uvicorn app.main:app --reload (e.g. port 8000).

  - Frontend: npm run dev (e.g. port 5173).

  - Confirm backend health (e.g. GET /health or /) and frontend loads.

Stage 2: Upload and validation

- Backend: upload endpoint

  - POST /api/upload: accept multipart/form-data with one file.

  - Validate: extension in .pdf, .docx, .xlsx, .csv (and optionally .doc, .xls if you plan to support).

  - Validate size ≤ MAX_FILE_SIZE (e.g. 10 MB).

  - Save file to TEMP_DIR with a unique ID (UUID); return { "job_id": "...", "filename": "..." }.

  - Sanitize filename (strip path, limit length, safe chars).

- Frontend: upload UI

  - Upload zone: drag-and-drop + file input.

  - On select: check file type and size; show clear errors if invalid.

  - On valid file: call POST /api/upload, get job_id; store in state (and optionally filename).

  - Show “Uploading…” then “Uploaded” (or error).

- Backend: list supported types

  - Optional: GET /api/supported-types returning extensions and max size so the frontend can show “Accepted: PDF, Word, Excel, CSV up to 10 MB”.

Stage 3: Language selection

- Backend: list languages

  - Use Argos to get installed (or available) language pairs.

  - Expose e.g. GET /api/languages returning list of { "code": "en", "name": "English" } and/or pairs like { "source": "en", "target": "es" }.

  - If you only have a few packs, hardcode the list and filter by what’s installed.

- Frontend: language picker

  - Fetch /api/languages; show source and target dropdowns (or one target if source is fixed).

  - Optional: “Auto-detect” source (if Argos supports it or you add a simple heuristic).

  - Store selected source/target in state for the translate step.

Stage 4: Extract text (one format first)

- Backend: extraction service

  - Add app/services/extractors/ (or one module).

  - For CSV: use Python csv (or pandas); read with encoding detection or a chosen encoding; return list of rows (list of lists) plus metadata (delimiter, encoding).

  - For .docx: use python-docx; iterate paragraphs and runs; return a structure that preserves order (e.g. list of segments with optional style info).

  - For .xlsx: use openpyxl; read sheet(s); return cells/sheet structure.

  - For PDF: use PyMuPDF (fitz); extract text (and optionally positions for later); return list of blocks or one text per page.

  - Implement one format first (e.g. CSV or .docx), then add others.

- Backend: translate service

  - In app/services/translation.py: load Argos engine for the requested language pair (cache per process).

  - translate(text: str, source_lang: str, target_lang: str) -> str.

  - For many segments, call in a loop (or batch if Argos supports it); handle errors and timeouts.

- Backend: rebuild service

  - For each format, a function that takes original structure + translated segments and writes a new file:

    - CSV: same delimiter/encoding, replace cell strings.

    - .docx: same document, replace text in paragraphs/runs.

    - .xlsx: same workbook, replace cell values (keep formulas as-is initially).

    - PDF: harder; start with “new PDF with translated text” or text overlay if you use positions.

  - Save rebuilt file under TEMP_DIR with e.g. {job_id}_translated.{ext}.

Stage 5: Translate endpoint and flow

- Backend: translate endpoint

  - POST /api/translate: body { "job_id": "...", "source_lang": "en", "target_lang": "es" }.

  - Load file by job_id from TEMP_DIR; detect or accept format from filename.

  - Call extractor → get segments; call translation service for each (or batched); call rebuilder → save translated file.

  - Return e.g. { "job_id": "...", "translated_filename": "...", "status": "ok" } or trigger download URL.

- Frontend: trigger translate

  - After upload and language selection, button “Translate”.

  - Call POST /api/translate with job_id, source_lang, target_lang.

  - Show progress: “Extracting…” → “Translating…” → “Building…” (you can do this with a single request and step-wise status if you add Server-Sent Events or polling later; for v1 a single request and “Processing…” is enough).

- Backend: download endpoint

  - GET /api/download/{job_id}: check file exists (translated path); return FileResponse with correct filename and content-type.

  - Optional: delete file after send or after TTL to avoid disk fill.

Stage 6: Download and cleanup

- Frontend: download

  - After translate response, show “Download” button; link or fetch to GET /api/download/{job_id} and trigger browser download (e.g. blob + object URL, or anchor with download attribute).

- Backend: temp cleanup

  - On download: optionally delete the translated file (and original) after successful send.

  - Optional: background task or cron to delete files older than e.g. 1 hour in TEMP_DIR.

Stage 7: All supported formats

- Add remaining formats

  - Implement extract + rebuild for .xlsx (openpyxl), then PDF (PyMuPDF).

  - Ensure upload validation and error messages match (e.g. “PDF not yet supported” or “PDF supported with basic layout”).

- Error handling

  - Backend: try/except in extract/translate/rebuild; return 4xx/5xx with clear message (e.g. “Unsupported format”, “Translation failed”, “File too large”).

  - Frontend: show API error message in UI; optionally retry once on 5xx.

Stage 8: UI and usability

- Progress and feedback

  - Step-wise labels: Uploading → Extracting → Translating → Building → Done.

  - Disable buttons while processing; show spinner or progress text.

- Errors and validation

  - Show supported types and max size in upload area.

  - Clear messages for invalid type, size, missing language, server errors.

- Privacy note

  - Short line: “Files are processed on our server and deleted after download” (or your policy).

- Accessibility

  - Labels for inputs; keyboard-friendly (tab, Enter); ARIA where needed (e.g. progress, errors).

Stage 9: Security and hardening

- Validation

  - Re-validate file type (extension + MIME or magic bytes) on backend; reject anything else.

  - Enforce MAX_FILE_SIZE; sanitize filenames and job_id (no path traversal).

- Rate limiting

  - Optional: per-IP rate limit on /api/upload and /api/translate to avoid abuse.

- HTTPS

  - Use HTTPS in production; redirect HTTP to HTTPS if applicable.

Stage 10: Deployment

- Frontend build

  - npm run build; host dist/ on Vercel, Netlify, or any static host.

  - Set API base URL via env (e.g. VITE_API_URL) so it points to your backend.

- Backend deploy

  - Run FastAPI with gunicorn/uvicorn behind a reverse proxy (e.g. Nginx); or use Railway/Render/Fly.io.

  - Set TEMP_DIR, MAX_FILE_SIZE, CORS origins; ensure Argos language packs are installed on the server (or download on first run).

- Smoke test

  - Upload a small CSV or .docx, choose languages, translate, download; verify content and format.

Order summary

- Scaffold (frontend + backend + Argos).

- Upload + validation (backend + frontend).

- Language list + picker.

- Extract → translate → rebuild for one format (CSV or .docx).

- Translate endpoint + frontend flow + download.

- Temp cleanup.

- Add other formats + error handling.

- UI polish (progress, errors, privacy, a11y).

- Security (validation, rate limit, HTTPS).

- Deploy and test.